## Slide 1
Applying Scrum to research software projects
Matt Machin
Digital Health Technical Lead
Division of Informatics, Imaging and Data Sciences
University of Manchester
matthew.machin@manchester.ac.uk

## Slide 2
Applying Scrum to research software projects
Introduction to Scrum
How to apply Scrum to research software projects
  What has worked well
  Challenges faced
  How our approach has changed

## Slide 3
Introduction to Scrum
Modern Agile software development methodology
Developed in the 1990s and has evolved over time
Three main elements:
  Team & roles
  Events / meetings
  Artifacts

## Slide 4
Team and roles
  Responsible for requirements capture & prioritization
  Owns product backlog
Product Owner
  Responsible for Scrum process
  Leads Scrum meetings
  Coaches and supports the team
Scrum Master
  Carry out the work
  Commit as a group to delivery
Developers
(or team members)

## Slide 5
Events / meetings
Sprint retrospective
  What went well / could be improved
Daily scrum - Developers report on
  What they did yesterday?
  What they will do today?
  What is in their way?
The Sprint
  Fixed length events (typically 2-4 weeks)
  Focused on delivery of a specific goal
Sprint planning
  Agree goal
  Work items to include in sprint
Sprint review
  Demonstrate sprint output
  Agree changes needed

## Slide 6
Artifacts
  Ordered list of requirements
  Product goal (long term)
Product Backlog
  Sprint goal (short term)
  Real-time view of work within a single sprint
  Owned by dev team
Sprint Backlog

## Slide 7
Applying Scrum to software research projects
What has worked well
Challenges faced
How our approach has changed

## Slide 8
What has worked well
Effective way of planning
Good for team ownership / engagement
When applied effectively enables issues / delays to be picked up quickly
Review and retro allows for regular feedback and process improvements
Is fairly lightweight

## Slide 9
Challenges faced
Commitments in grant application with fixed funding
Insufficient access / availability of research team
Customer proxy not always ideal
Dev team can lose sight of overall project goals

## Slide 10
How our approach has changed
Initially had small team so single person as Scrum Master and Product Owner. This is BAD!
As team grew were able to separate these roles
Now give team better visibility and ownership of longer-term goals
Experimenting with different
estimation approaches

## Slide 11
Conclusions
Can Scrum be applied to research software projects? Yes!
Carefully consider roles
Adjust approach to reflect relationship with research team
Regularly review and improve process