## Slide 1: Feedback Pillar-1: Technology

## Slide 2: Feedback from parallel session Pillar-1: Technology
POF-II remaining time all pillars expect to reach milestones and produce deliverables:
WP-1: ASICs:
  running repository
  Submission of first test chip
WP-2: Sensors:
  Edgeless/edge-sensitive silicon
  Slim-edge high-Z
  Test setup for radiation damage

## Slide 3: Feedback from parallel session Pillar-1: Technology
POF-II remaining time all pillars expect to reach milestones and produce deliverables:
WP-3: Packaging
  Demonstrate high-precision flip-chip
  Stud-bumps
  Ball-jet
  Fine line printing on ceramics
  First TSV on dummies
WP-4: innovative materials
  Finish sandwich laminated graphite
  First micro-channel cooling

## Slide 4: Structure of pillar
The general structure of the pillar was considered as appropriate and should be kept. But:
Need for more interaction with Pillar-2 (example WP6: front-end fast signal transmission)
Need input from Pillar-3 (for instance advanced signal processing)
Added “front-end cooling” to task list WP4 (innovative materials)
Pillar-3; WP10: diamond sensors: shouldn’t this be in Pillar-1?

## Slide 5: Self-evaluation
 | FTE | Scien. D. | Comp. | Standing | Use | Strateg.
WP-1 | A | A | A | A | A | A
WP-2 | C | B/A | A | A | A | A
WP-3 | A | A/B | A | B | A | A
WP-4 | C/B | A/B | B/C | B/C | A | A
WP-2 (Sensors) is understaffed  action needed. Q: what can we do?
WP-4 (Innov. Mat) is subcritical  action needed. Q: what can we do?
Clear ideas and plans exist for all WP’s for POF-3 period.
Helmholtz cube remains an excellent vehicle for developments
A second vehicle could be good for other developments (WP-3; WP-4)